# Prompt 00: Foundation, Context, and Safety Rules (run once)

Elevate Branson App Prompt Chain | Prompt 0 of 9

Run in: Claude Code, C:\Users\msell\OneDrive\AIAlchemy\elevatebranson

When: Run once, first. Creates CLAUDE.md, which all later prompts depend on.

Copy everything in the shaded box below.

GOAL

Initialize the Elevate Branson mobile app project. Create CLAUDE.md as the persistent context for all later phases.

FORMAT

Create: CLAUDE.md, docs/FEATURES.md, docs/DECISIONS.md, docs/BLOCKERS.md, .gitignore, README.md.

GUARDRAILS (write these verbatim into CLAUDE.md as standing rules)

1. Repo: https://github.com/driaialchemy/ElevateBranson, local path C:\Users\msell\OneDrive\AIAlchemy\elevatebranson. Branch main. If the folder is not a git repo, git init and add the remote.

2. After each phase: run lint, typecheck, tests. Commit with message "phase-N: summary". Push to origin main.

3. Auto-resolve failures: diagnose, fix, rerun, up to 3 attempts. If still failing, log it in docs/BLOCKERS.md with the error and attempted fixes, then continue with the next independent task. Never stop to ask unless a rule below requires it.

4. Never commit secrets, API keys, or personal data. Use .env (gitignored) plus .env.example with placeholder values. Run a secrets scan (grep for key patterns) before every push.

5. .gitignore must exclude node_modules, .expo, build output, .env*. (The folder is inside OneDrive; keep installs lean.)

6. Never use destructive git (force push, reset --hard) or delete files outside this project folder.

7. Anything needing a human (App Store, Google Play, Apple Developer, Expo, CMS, Resend, or domain accounts, plus the CEO's content) goes in docs/HUMAN_TASKS.md as a numbered checklist. Do not block on it. Use clearly marked placeholder content.

8. Accessibility is mandatory: minimum 16pt text, dynamic type, 4.5:1 contrast, screen-reader labels, 44pt tap targets. The audience includes people in housing crisis and older donors.

9. Privacy: prayer requests and volunteer forms contain personal data. Collect the minimum, never log form bodies, send only to the configured staff email, add a privacy notice screen.

10. Token discipline: no re-explaining, no restating files, short status lines only.

CONTEXT

Nonprofit: Elevate Branson. Core followers install the app to stay informed about ~10 programs, communicate with staff, give, schedule tours, and volunteer. Push notifications mirror the content of their email newsletter. Website: https://elevatebranson.org/

Save the 17 requested features into docs/FEATURES.md exactly as listed: 1 About Us; 2 Find Us (map/address, may sit under About); 3 Volunteer (list of ~10 programs and opportunities, simple form emailing the volunteer coordinator); 4 Resources (150+ partner orgs for referrals, key item is an affordable housing list); 5 Social links; 6 Submit a prayer request; 7 Merch (buy a t-shirt); 8 Schedule a campus tour; 9 Tiny House info/updates; 10 Newest newsletter (may sit under About); 11 Website link; 12 Upcoming events; 13 Programs (Elevate Kids, Elevate Work, Elevate Entrepreneurs, others); 14 Thrift Store; 15 Elevate Coffee (hours, offerings); 16 Give/donate; 17 Playground (hours, info).

Record the stack choices above in docs/DECISIONS.md.